BizzNexx

Robust Project Plan and Startup Execution Blueprint

Purpose of this document This document converts the BizzNexx concept into a disciplined startup execution plan. It assumes the team is starting from zero: no client leads, no finished product, no validated segment, and no existing distribution beyond the Riya Mukherjee-led channel. It deliberately focuses on project execution, validation, MVP design, launch readiness, and governance. It does not include detailed unit economics or financial projections.

| Prepared for | Rick Sarkar and founding team |
| --- | --- |
| Prepared on | 30 May 2026 |
| Business concept | WhatsApp-first lead-to-cash copilot for Indian service-led microbusinesses |
| Primary launch market | India |
| Initial customer focus | Tutors, coaches, creators, service providers, freelancers, small agencies, and home-based service businesses |
| Execution principle | Validate manually, build lightly, automate after proof, and scale through content-led acquisition |

# Table of Contents

1. Executive Summary

2. Business Definition

3. Why This Business Should Exist

4. Startup Assumptions and Non-Negotiables

5. Initial Customer Segment and Use Cases

6. Product Scope and Module Architecture

7. Validation Design Before Full Build

8. Detailed 16-Week Project Roadmap

9. Workstreams, Owners, and RACI

10. MVP Data Model and Business Health Score

11. AI Capability Design

12. Content-Led Acquisition Plan

13. Operating Model and SOPs

14. Compliance, Privacy, and Risk Boundaries

15. Decision Gates and Success CriteRiya

16. Document Library to Create Next

17. Immediate Action Checklist

# 1. Executive Summary

BizzNexx is proposed as a WhatsApp-first lead-to-cash business copilot for Indian micro and small service businesses. It is designed for entrepreneurs who receive leads through WhatsApp, Instagram, referrals, phone calls, and personal networks, but lack a disciplined way to track leads, send timely pitches, manage quotations, collect payments, understand business health, and prepare clean records for their CA or GST workflow.

The initial product should not compete head-on with Tally, Vyapar, myBillBook, Zoho, Razorpay, Khatabook, or full CRM tools. Instead, BizzNexx should own the daily operating layer between informal demand and formal business records: lead capture, follow-up, quotation, payment tracking, business health, and CA-ready exports.

The founding team should not begin with full-scale software. The recommended path is a staged startup build: validate pain through interviews and a free tracker, launch a manual guided setup, convert repeated workflows into an MVP, create content-led acquisition through the Riya Mukherjee-led channel, and only then invest in deeper integrations such as WhatsApp APIs, payment links, and GST partner workflows.

| Area | Recommended Direction | Reason |
| --- | --- | --- |
| First wedge | Service-led microbusinesses | They are WhatsApp/Instagram-heavy, under-systemized, and reachable through content. |
| Core pain | Lost leads and delayed payments | This is easier to understand than CRM, accounting, or SaaS terminology. |
| Initial product | BizzNexx Starter Pack | A setup-backed operating pack is easier to sell than a new app. |
| MVP approach | Manual-first, sheet-backed, dashboard-enabled | Reduces build risk and tests willingness to pay. |
| Acquisition | Ria Mukherji-led content + free tracker | No client leads exist; demand must be created through education. |
| Differentiator | Lead-to-cash discipline, not accounting | Avoids direct competition with accounting-first software. |
| Scale route | Templates -> guided setup -> SaaS -> integrations | Build only after validated usage patterns. |

# 2. Business Definition

## 2.1 One-Line Definition

BizzNexx A simple AI-assisted business operating system that helps Indian micro service businesses manage leads, follow-ups, quotations, payments, business health, and CA-ready records from one practical workflow.

## 2.2 What BizzNexx Is

A lead-to-cash operating layer for small service-led businesses.

A practical bridge between WhatsApp-led daily work and formal business tracking.

A business health tracker that tells users what needs action today.

A guided setup product before it becomes a self-serve SaaS product.

A content-led business education engine powered by the Riya Mukherjee-led channel.

## 2.3 What BizzNexx Is Not

Not a full accounting replacement for Tally, Zoho Books, Vyapar, or myBillBook in Phase 1.

Not a GST filing company in Phase 1.

Not a payment gateway in Phase 1.

Not a lending, debt recovery, or collections agency.

Not a generic CRM for all businesses.

Not a marketplace or freelancer platform.

## 2.4 Strategic Positioning

The product should be positioned in simple business language: “Stop losing leads and payments from WhatsApp.” The market should hear the benefit before the technology. The AI layer should be embedded inside practical actions: suggested replies, follow-up messages, pitch templates, payment reminders, business health interpretation, and monthly summaries.

# 3. Why This Business Should Exist

## 3.1 Observed Mass-Market Problem

Large numbers of Indian microbusinesses operate through informal channels. Leads come through WhatsApp, Instagram, referrals, phone calls, and personal networks. Revenue is often lost not because demand is absent, but because business owners do not track, follow up, pitch, collect, or review their work systematically.

## 3.2 User-Level Pain Points

| Pain | User Language | BizzNexx Response |
| --- | --- | --- |
| Lead leakage | “Inquiry aayi thi, par follow-up reh gaya.” | Next-action tracker and reminder discipline. |
| Weak pitching | “Client ko kya reply karu?” | AI-assisted pitch and objection templates. |
| Quotation chaos | “Quote diya tha, but track nahi hai.” | Quotation tracker linked to lead status. |
| Payment delay | “Payment follow-up awkward lagta hai.” | Polite reminder templates and overdue tracker. |
| No business view | “Business chal raha hai ya bas busy hoon?” | Business health score and monthly dashboard. |
| Poor professionalism | “Portfolio/shareable profile nahi hai.” | Mini service portfolio page and catalogue. |
| CA/GST stress | “Month-end pe data scattered hota hai.” | CA-ready export and clean monthly summary. |

## 3.3 Why This Is a Fit for the Team

Rick brings strategy, product thinking, analytics design, AI workflow design, and business translation.

Subhajit Sen, Principal Architect at Shell, brings scalable architecture, security, modular design, and integration discipline.

Abhishek Bhattacharya, Data Engineer at Circana, brings pipeline thinking, schema design, dashboards, and messy operational-data handling.

Ria Mukherji, Social Influencer and Operations & Finance Specialist, brings distribution, content empathy, user-language understanding, and finance/collections/payables context.

Together, the team can build a business that is content-acquired, data-backed, AI-assisted, and operationally useful.

# 4. Startup Assumptions and Non-Negotiables

## 4.1 Starting Assumptions

The team starts with zero direct client leads for BizzNexx.

The first demand channel will be Riya Mukherjee-led content and founder-network conversations.

The product must be understandable without explaining “AI SaaS”.

The first user should not need training in accounting software or CRM terminology.

The first MVP must be useful even before deep integrations exist.

The product must create visible value within the first week of usage.

## 4.2 Non-Negotiable Product Principles

| Principle | Implication |
| --- | --- |
| WhatsApp-first mental model | Design around how Indian microbusiness owners actually operate, not how enterprise CRM users behave. |
| Action-first dashboard | The dashboard must answer “What should I do today?” not only “What happened?” |
| Manual-first validation | No heavy build before proving that users enter data, use reminders, and pay for setup. |
| Avoid regulated overreach | Do not provide legal, tax, recovery, lending, or GST filing advice directly in Phase 1. |
| Human language | Use Hinglish/simple English for content and onboarding; avoid technical jargon. |
| Data discipline from day one | Even the sheet MVP must use clean schemas so it can migrate to SaaS later. |
| One segment first | No horizontal MSME platform until one vertical shows usage and payment proof. |

# 5. Initial Customer Segment and Use Cases

## 5.1 Recommended First Segment

First Segment WhatsApp/Instagram-led service microbusinesses: tutors, coaches, music teachers, makeup artists, fitness trainers, freelance designers, consultants, small agencies, creators selling services, and home-based service providers.

## 5.2 Segment Selection Criteria

| Criterion | Why It Matters | Required for First Segment? |
| --- | --- | --- |
| Leads arrive informally | The product must solve scattered lead capture and follow-up. | Yes |
| Follow-up determines revenue | If follow-up is not important, BizzNexx becomes a nice-to-have. | Yes |
| Quotations are repeated | Repeated messages and quotes make AI templates useful. | Yes |
| Payments are tracked manually | Receivables discipline becomes a visible benefit. | Yes |
| Business owner uses phone daily | Content and product adoption become easier. | Yes |
| Low existing software maturity | Avoids direct displacement of existing enterprise tools. | Yes |

## 5.3 Priority Use Cases

| Use Case | Workflow Covered |
| --- | --- |
| Tutor / Music Teacher | Student inquiry, tRiyal class, enrollment, monthly fee tracking, class reminders, parent communication. |
| Makeup Artist / Event Service Provider | Instagram inquiry, event date, package quote, advance payment, balance reminder, portfolio sharing. |
| Freelancer / Small Agency | Project lead, discovery call, proposal, quote, invoice, milestone payment, overdue follow-up. |
| Coach / Consultant | DM lead, call booking, service package pitch, onboarding, payment link, monthly dashboard. |
| Creator Selling Services | Brand/service inquiry, rate card, deliverables, invoice, payment status, repeat collaboration. |

# 6. Product Scope and Module Architecture

## 6.1 Phase 1 MVP Modules

| Module | Purpose | MVP Form |
| --- | --- | --- |
| Lead Tracker | Capture lead details, source, requirement, status, quoted value, next action, owner notes. | Google Sheet / form / dashboard / template |
| AI Pitch Generator | Generate first reply, quote message, follow-up, payment reminder, reactivation message, objection response. | Google Sheet / form / dashboard / template |
| Portfolio / Service Page | Create a simple shareable page or PDF with services, proof, testimonials, price range, and contact options. | Shareable page or PDF template |
| Quotation and Invoice Tracker | Track quotes, invoices, amount due, advance, balance, due date, and status. | Google Sheet / form / dashboard / template |
| Payment Follow-up Tracker | Track paid/partial/overdue status, promise-to-pay dates, dispute notes, and reminder history. | Google Sheet / form / dashboard / template |
| Business Health Dashboard | Display leads, conversion, pending follow-ups, pending payments, source performance, and action alerts. | Google Sheet / form / dashboard / template |
| CA/GST-Ready Export | Generate a clean monthly export for CA review, without claiming to file GST in Phase 1. | Google Sheet / form / dashboard / template |

## 6.2 Scope Exclusions for First Build

No direct GST filing engine.

No payment gateway ownership.

No lending or credit underwriting.

No aggressive recovery workflow.

No full inventory management.

No payroll or employee management.

No complex role hierarchy.

No multi-branch enterprise support.

No WhatsApp Business API dependency at launch; start with shareable templates and links.

## 6.3 Version Roadmap

| Version | Purpose | Key Capabilities | Exit Requirement |
| --- | --- | --- | --- |
| V0 Manual | Validate problem | Free tracker, guided setup, manual dashboards, AI templates | 5-10 paid setup users |
| V1 Web MVP | Make repeatable | Login, lead tracker, message generator, payment tracker, health dashboard | Active weekly usage |
| V2 Integration | Reduce friction | Payment links, calendar reminders, CA export, optional WhatsApp API | Retention signal |
| V3 Vertical Packs | Scale segments | Tutor pack, creator pack, agency pack, makeup/event pack | Repeatable CAC channel |

# 7. Validation Design Before Full Build

## 7.1 Validation Objective

The objective is to prove that the target user recognizes the pain, trusts the simple workflow, enters real business data, uses follow-up actions, and is willing to pay for setup or continued usage. Validation should test behavior, not compliments.

## 7.2 Validation Stages

| Stage | Action | Target | Signal | Decision |
| --- | --- | --- | --- | --- |
| 1 | Interview service microbusiness owners | 20-30 users | Repeated pain in leads/payments | Proceed if pain is explicit |
| 2 | Offer free tracker through Riya Mukherjee-led content | 100 downloads | Comment/DM/request rate | Proceed if interest exists |
| 3 | Offer paid setup pack | 5-10 paid users | Payment collected | Proceed if users pay |
| 4 | Track real usage for 2 weeks | 5 active users | Leads/payment entries weekly | Proceed if usage persists |
| 5 | Test monthly copilot | 2-3 subscribers | Willingness to renew | Build V1 if repeat use exists |

## 7.3 Interview Script

Where do your business leads come from today?

How do you currently track inquiries and follow-ups?

How many leads do you think are lost because of delayed or missed follow-up?

How do you send quotations or price details?

How do you track advance, balance, and overdue payments?

How do you remind customers without sounding rude?

Do you know your conversion rate for the last month?

Do you know how much payment is pending right now?

What do you send to your CA or accountant at month-end?

Would you pay for someone to set this system up for you? What price feels reasonable?

## 7.4 Evidence to Capture

Exact user quotes, not summarized opinions.

Screenshots of current tracking method where willingly shared.

Whether user entered real leads in the tracker.

Whether user requested message templates.

Whether user paid for setup.

Whether user asked for monthly support.

Which vertical showed strongest pain and quickest payment.

# 8. Detailed 16-Week Project Roadmap

The roadmap is divided into four phases. Each phase has a clear purpose, output, decision gate, and owner accountability. The team should not move to the next phase until the decision gate is met or consciously overridden.

| Phase | Timeline | Primary Goal | Main Outputs |
| --- | --- | --- | --- |
| Phase 0: Foundation and Validation Design | Week 1-2 | Clarify target segment, create free tracker, create interview script, define data schema, create Riya Mukherjee-led content plan, prepare demo use cases. |  |
| Phase 1: Manual MVP and Paid Setup | Week 3-5 | Launch free tracker, run interviews, deliver paid setup packs, create dashboards manually, collect usage data and testimonials. |  |
| Phase 2: Web MVP Build | Week 6-11 | Build core web modules: onboarding, lead tracker, AI messages, payment tracker, business health dashboard, export function. |  |
| Phase 3: Pilot Launch and Iteration | Week 12-16 | Run structured pilot, monitor usage, refine modules, test monthly subscription, prepare scale roadmap. |  |

## 8.1 Phase 0 Task Plan - Foundation and Validation Design

| ID | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| 0.1 | Freeze first segment and exclusions | Rick | Segment definition document |
| 0.2 | Create free lead/payment tracker | Abhishek Bhattacharya | Google Sheet v1 |
| 0.3 | Design BizzNexx Business Health Score v0 | Rick + Abhishek Bhattacharya | Score logic sheet |
| 0.4 | Create user interview script | Rick + Riya Mukherjee | Interview questionnaire |
| 0.5 | Create 3 demo businesses | Rick + Abhishek Bhattacharya | Demo sheets and dashboards |
| 0.6 | Create 10 content scripts | Ria Mukherji + Rick | Script bank |
| 0.7 | Design future architecture skeleton | Subhajit Sen | Architecture note |
| 0.8 | Create brand basics | Rick + Riya Mukherjee | Tagline, explainer, CTA |

## 8.2 Phase 1 Task Plan - Manual MVP and Paid Setup

| ID | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| 1.1 | Run 20-30 discovery interviews | Ria Mukherji + Rick | Interview log |
| 1.2 | Publish free tracker CTA content | Ria Mukherji | Lead magnet funnel |
| 1.3 | Collect tracker downloads and intake forms | Rick | Lead list |
| 1.4 | Convert interested users to paid setup | Rick + Riya Mukherjee | 5-10 paid setup users |
| 1.5 | Set up users manually | Rick + Abhishek Bhattacharya | User-specific tracker/dashboard |
| 1.6 | Observe usage for 2 weeks | Abhishek Bhattacharya | Usage notes |
| 1.7 | Collect testimonials and objections | Ria Mukherji | Voice-of-customer library |
| 1.8 | Prepare pilot learning report | Rick | Go/no-go decision note |

## 8.3 Phase 2 Task Plan - Web MVP Build

| ID | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| 2.1 | Finalize V1 product requirements | Rick | PRD v1 |
| 2.2 | Finalize database schema | Subhajit Sen + Abhishek Bhattacharya | Schema design |
| 2.3 | Build onboarding and business profile | Subhajit Sen + Builder | Working module |
| 2.4 | Build lead tracker module | Abhishek Bhattacharya + Builder | Working module |
| 2.5 | Build AI message generator | Rick + Builder | Prompt workflow + UI |
| 2.6 | Build quotation/payment tracker | Abhishek Bhattacharya + Builder | Working module |
| 2.7 | Build business health dashboard | Abhishek Bhattacharya | Dashboard v1 |
| 2.8 | Build CA/GST-ready export | Abhishek Bhattacharya | Export v1 |
| 2.9 | Security and privacy review | Subhajit Sen | Security checklist |
| 2.10 | Internal QA and user acceptance test | All | Bug log and release note |

## 8.4 Phase 3 Task Plan - Pilot Launch and Iteration

| ID | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| 3.1 | Onboard 20-30 pilot users | Ria Mukherji + Rick | Pilot cohort |
| 3.2 | Track weekly usage and drop-offs | Abhishek Bhattacharya | Usage dashboard |
| 3.3 | Run weekly user feedback calls | Rick + Riya Mukherjee | Feedback log |
| 3.4 | Improve AI templates and reminders | Rick | Prompt version updates |
| 3.5 | Improve dashboard and health score | Abhishek Bhattacharya | Dashboard v2 |
| 3.6 | Test monthly subscription or continued support | Rick | Renewal signal |
| 3.7 | Create vertical-specific packs | Rick + Riya Mukherjee | Tutor/creator/agency packs |
| 3.8 | Prepare scale roadmap | Rick + Subhajit Sen | Post-pilot plan |

# 9. Workstreams, Owners, and RACI

The founding team should operate through clear workstreams. Everyone can contribute ideas, but each workstream needs a single accountable owner.

| Workstream | Accountable Owner | Responsibilities |
| --- | --- | --- |
| Product Strategy | Rick | Problem framing, scope, module priorities, roadmap, decision gates |
| Architecture and Security | Subhajit Sen | Scalable architecture, modular design, privacy, security, integration readiness |
| Data and Analytics | Abhishek Bhattacharya | Data schema, dashboards, business health metrics, exports, usage tracking |
| AI Workflows | Rick | Prompt design, message generators, quality guardrails, AI response standards |
| Content and Acquisition | Ria Mukherji | Content calendar, user language, reels/posts, lead magnet funnel |
| User Research | Ria Mukherji + Rick | Interviews, feedback calls, testimonials, pain-point library |
| Operations and Support | Rick initially | Onboarding, setup service, support scripts, escalation process |

## 9.1 RACI Matrix

| Activity | Rick | Subhajit Sen | Abhishek Bhattacharya | Ria Mukherji |
| --- | --- | --- | --- | --- |
| Define product scope | A/R | C | C | C |
| Define architecture | C | A/R | C | I |
| Create data model | C | C | A/R | I |
| Create free tracker | C | I | A/R | C |
| Content scripts | C | I | I | A/R |
| User interviews | A/R | I | I | R |
| Manual setup delivery | A/R | I | R | C |
| MVP build | A | A/R | R | I |
| Pilot onboarding | A/R | I | C | R |
| Decision gates | A/R | C | C | C |

Legend: A = accountable, R = responsible, C = consulted, I = informed.

# 10. MVP Data Model and Business Health Score

## 10.1 Minimum Data Entities

| Entity | Core Fields |
| --- | --- |
| Business Profile | Business name, owner, category, services, city, GST status, social links, payment method |
| Lead | Lead name, contact, source, requirement, estimated value, date, status, next follow-up |
| Interaction | Message/call date, type, summary, next action, owner notes |
| Quote | Quote ID, lead ID, service, amount, date sent, validity, status |
| Invoice/Payment | Amount, advance, balance, due date, paid date, status, reference number |
| Portfolio Item | Title, description, image/link, category, testimonial, price range |
| Export Record | Monthly sales summary, invoice list, payment status, GST flag, CA notes |

## 10.2 BizzNexx Business Health Score v0

| Component | Weight | Measurement Logic |
| --- | --- | --- |
| Lead Response Discipline | 20 | How many leads receive first response within defined time window. |
| Follow-up Discipline | 20 | How many leads have next action dates and completed follow-ups. |
| Conversion Health | 15 | Won leads divided by qualified leads over a selected period. |
| Payment Collection Health | 20 | Pending and overdue payments relative to billed value. |
| Portfolio Readiness | 10 | Whether services, proof, testimonials, and shareable profile exist. |
| Repeat Customer Health | 5 | Repeat or returning customers tracked. |
| CA/GST Readiness | 10 | Monthly invoice/payment records are clean and exportable. |

Differentiator The score should not be a vanity metric. It must generate action: “Your score is low because 8 leads have no next follow-up and Rs. 18,000 is overdue.”

# 11. AI Capability Design

## 11.1 AI Should Help with Actions, Not Generic Chat

The AI component should be narrow, controlled, and workflow-specific. The user should not see a blank chatbot first. Instead, each AI output should be triggered by a business context such as new lead, pending quote, payment overdue, lost lead, or monthly health report.

| AI Module | Input | Output |
| --- | --- | --- |
| First Reply Generator | New lead details | Warm, professional first response with question and CTA |
| Quotation Pitch Generator | Service, price range, requirement | Quote explanation and value framing |
| Follow-up Generator | Lead status and last interaction | Polite follow-up with context |
| Payment Reminder Generator | Invoice amount and due date | Respectful reminder with payment instruction |
| Lost Lead Reactivation | Old leads with no response | Reactivation message with offer/availability |
| Business Health Summary | Dashboard metrics | Plain-language monthly health interpretation |
| Portfolio Copy Generator | Service details and proof points | Shareable business profile copy |

## 11.2 AI Guardrails

AI should never promise guaranteed conversion or guaranteed payment recovery.

AI should not provide legal, GST, tax, or accounting advice as final guidance.

AI should not generate threatening or aggressive payment recovery language.

AI should allow tone selection: polite, professional, friendly, firm.

AI output should be editable before sending.

High-risk terms should be flagged for human review.

# 12. Content-Led Acquisition Plan

Because there are no client leads, acquisition must start through content that exposes a painful daily behavior and offers a free tracker as the first conversion step. The Riya Mukherjee-led channel is therefore a core go-to-market asset, not an optional marketing layer.

## 12.1 Content Pillars

| Pillar | Purpose | Example Topics |
| --- | --- | --- |
| Lead Leakage | Make users aware of lost revenue | “3 WhatsApp leads you probably lost this week.” |
| Follow-up Discipline | Normalize systematic follow-up | “How to follow up without sounding desperate.” |
| Payment Collection | Make receivables relatable | “Payment pending hai? Send this polite message.” |
| Business Health | Shift from busy to profitable | “Busy business and healthy business are not the same.” |
| Professional Image | Show portfolio/catalogue need | “If your client asks for profile, what do you send?” |
| CA/GST Readiness | Reduce month-end chaos | “What your CA needs from you every month.” |

## 12.2 14-Day Content Launch Calendar

| Day | Format | Topic | CTA |
| --- | --- | --- | --- |
| Day 1 | Pain video | “Aap WhatsApp leads lose kar rahe ho aur pata bhi nahi chal raha.” | Comment BIZ for tracker |
| Day 2 | Template post | First reply template for service inquiry | Download tracker |
| Day 3 | Story poll | How do you track leads today? | DM tracker |
| Day 4 | Demo reel | Makeup artist lead-to-payment workflow | Setup pack waitlist |
| Day 5 | Education | Follow-up timing rule | Free tracker |
| Day 6 | Payment script | Polite overdue payment message | DM BIZ |
| Day 7 | Live/Q&A | Small business lead tracking basics | Book setup |
| Day 8 | Case-style post | Tutor fee tracking workflow | Free tracker |
| Day 9 | Business health post | How to know if your business is healthy | Health score setup |
| Day 10 | Objection post | Why Excel is okay if structured properly | Tracker link |
| Day 11 | Demo reel | Freelancer quote-to-payment flow | Setup pack |
| Day 12 | Checklist | What to send your CA monthly | Download checklist |
| Day 13 | Founder story | Why BizzNexx is being built | Join pilot |
| Day 14 | Offer post | First 10 setup users at pilot pricing | Apply now |

# 13. Operating Model and SOPs

## 13.1 Manual Setup SOP

User fills intake form with business type, services, current lead sources, payment method, and current tracking method.

Team reviews the business and chooses the right starter template.

Data engineer or ops owner creates the business tracker and dashboard.

Rick or assigned owner creates AI message templates and business health interpretation logic.

Ria Mukherji/team records or sends a simple walkthrough explaining how to use the tracker.

User enters first 10-20 real leads or payment records.

Team reviews usage after 7 days and gives improvement recommendations.

User is offered monthly copilot or product subscription after proven usage.

## 13.2 Support SOP

Support channel: WhatsApp or email in Phase 1.

Response commitment: define a simple working-hours SLA before launch.

Issue categories: data entry, dashboard issue, AI message issue, export issue, product feedback.

Escalation: security/privacy and payment-related issues go to architect/Rick immediately.

All recurring issues must be logged for product backlog prioritization.

## 13.3 Quality Standards

Every setup must include at least one real workflow walkthrough.

Every AI message template must be editable and tone-safe.

Every dashboard must show action items, not only charts.

Every export must be clearly labelled as CA-ready record support, not GST filing advice.

Every user must know what BizzNexx does not replace.

# 14. Compliance, Privacy, and Risk Boundaries

## 14.1 Compliance Boundaries

BizzNexx should not claim to file GST in Phase 1.

BizzNexx should not provide tax advice; it should provide organized records and checklists.

Payment integrations should use approved third-party payment links or UPI references initially.

BizzNexx should not operate as a collections or recovery agency.

The product should not encourage threatening, coercive, or unlawful payment follow-up.

Terms of use and privacy policy should be prepared before public MVP launch.

## 14.2 Privacy and Data Protection Requirements

Collect only necessary business and customer data.

Avoid storing sensitive financial documents in early MVP unless required and consented.

Provide clear consent language in intake forms.

Restrict internal access to user data.

Maintain deletion process for pilot users.

Create basic data retention policy before web MVP.

## 14.3 Risk Register

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Low willingness to pay | High | Medium | Test paid setup before building SaaS. |
| Users do not enter data | High | High | Keep entry simple; provide guided setup; reminder nudges. |
| Competition from accounting apps | Medium | High | Position as lead-to-cash discipline, not accounting. |
| Ria Mukherji-led content does not convert | Medium | Medium | Test multiple hooks and free tracker CTAs. |
| Scope creep into GST/payment gateway | High | Medium | Partner/export first; do not build regulated features early. |
| Data privacy issue | High | Low-Medium | Consent, access control, minimum data collection. |
| AI output tone risk | Medium | Medium | Use tone guardrails and editable outputs. |

# 15. Decision Gates and Success CriteRiya

The team should make disciplined build decisions at each stage. A decision gate prevents overbuilding based on excitement rather than evidence.

| Gate | Timing | Pass CriteRiya |
| --- | --- | --- |
| Gate 1: Problem Confirmation | After 20-30 interviews | At least 60% report missed follow-ups, poor payment tracking, or business-health confusion. |
| Gate 2: Demand Signal | After free tracker launch | At least 100 tracker requests or meaningful inbound conversations from content. |
| Gate 3: Payment Signal | Before web MVP build | At least 5-10 users pay for setup or guided assistance. |
| Gate 4: Usage Signal | After manual setup | Users enter leads/payments weekly and ask for reminders/templates. |
| Gate 5: Retention Signal | Before scaling | At least 2-3 users ask for monthly support or subscription. |
| Gate 6: Build Signal | Before V1 SaaS | Repeated workflows are stable enough to productize. |

Build Discipline If Gate 3 fails, do not build a full app. Improve the segment, offer, or content hook first. If Gate 4 fails, simplify data entry before adding features.

# 16. Document Library to Create Next

To operate at world-class startup standards, the team should maintain a structured document library. The documents below should be created in sequence.

| Seq | Document | Purpose | When Needed |
| --- | --- | --- | --- |
| 1 | Customer Discovery Questionnaire | Interview guide and response capture template | Before interviews |
| 2 | Free Tracker Specification | Fields, formulas, dashboard logic, usage instructions | Before lead magnet launch |
| 3 | BizzNexx PRD v1 | Product requirements for web MVP | Before build |
| 4 | Data Model Specification | Entities, fields, relationships, export structure | Before build |
| 5 | Business Health Score Methodology | Scoring formula, thresholds, interpretation | Before pilot |
| 6 | AI Prompt and Output Standards | Prompt templates, tone rules, safety restrictions | Before AI module |
| 7 | Content Playbook | Reel scripts, post formats, CTAs, Riya Mukherjee's messaging | Before content launch |
| 8 | Manual Setup SOP | Step-by-step setup process for paid users | Before paid setup |
| 9 | Pilot User Onboarding Guide | Instructions, FAQs, expectations, support process | Before pilot |
| 10 | Privacy and Consent Note | Data usage, consent, deletion, limitations | Before public launch |
| 11 | Terms and Scope Disclaimer | What BizzNexx does and does not provide | Before paid usage |
| 12 | Post-Pilot Learning Report | User behavior, paid conversion, retention, product decisions | After pilot |

# 17. Immediate Action Checklist

## 17.1 Next 7 Days

Freeze first segment: service-led microbusinesses.

Finalize one-line promise: “Stop losing leads and payments from WhatsApp.”

Create BizzNexx Free Lead and Payment Tracker in Google Sheets.

Create three demo workflows: tutor/music teacher, makeup artist, freelancer/agency.

Create BizzNexx Business Health Score v0.

Create 20-user interview questionnaire.

Prepare first 10 Riya Mukherjee-led content scripts.

Create simple intake form for free tracker requests.

Define paid setup pack scope and pilot process.

Set up team workspace and document repository.

## 17.2 Next 30 Days

Complete 20-30 discovery interviews.

Launch free tracker through Riya Mukherjee-led channel.

Collect at least 100 tracker requests or equivalent inbound signals.

Convert first 5-10 users into paid setup users.

Deliver manual setups and track usage weekly.

Collect testimonials, objections, and product feature requests.

Decide whether to build V1 web MVP based on decision gates.

Prepare PRD, data model, architecture note, and AI standards only after paid usage is proven.

## 17.3 Final Founder Note

Founder Discipline BizzNexx should not try to become the “ERP for India” on day one. It should first become the simplest and most useful daily business tracker for one kind of user who is currently losing leads and payments through informal workflows. Win one repeated workflow. Then expand.